## Slide 2
Project Management Background
The idea of project management started its history since 1917 and then it is developed via addition discoveries.

## Slide 3
Some Facts from Project Management Background
2570 BC: The Great Pyramid of Giza Completed
208 BC: Construction of the Great Wall of China
1917: The Gantt chart Developed by Henry Gantt (1861-1919)
1956: The American Association of Cost Engineers (now AACE International) Formed
1958: The Program Evaluation Review Technique (PERT) Invented for the U.S. Navy's Polaris Project
1962: United States Department of Defense Mandate the Work Breakdown Structure (WBS) Approach
1965: The International Project Management Association (IPMA) Founded
1969: Project Management Institute (PMI) Launched to Promote the Project Management Profession
1975: PROMPTII Method Created by Simpact Systems Limited
1984: Theory of Constraints (TOC) Introduced by Dr Eliyahu M. Goldratt in his Novel "The Goal"
1986: Scrum Named as a Project Management Style
1987: A Guide to the Project Management Body of Knowledge (PMBOK Guide) Published by PMI

## Slide 4
Some Facts from Project Management Background
2018: PRINCE2 Agile
2017: 6th Edition of PMBOK Guide Released
2017: PRINCE2 Second Major Revision by AXELOS
2012: 5th Edition of PMBOK Guide Released
2012: ISO 21500:2012 Standard for Project Management Released
2009: Major PRINCE2 Revision by Office of Government Commerce (OGC)
2008: 4th Edition of PMBOK Guide Released
2006: "Total Cost Management Framework" Release by AACE International
2001: The Agile Manifesto Written
1997: Critical Chain Project Management (CCPM) Invented
1996: PRINCE2 Published by CCTA
1989: PRINCE Method Developed From PROMPTII
2021: 7th Edition of PMBOK Guide Released

## Slide 5
Founded by 5 volunteers in 1969 in Pennsylvania (USA).
Project Management Institute (PMI)

## Slide 6
The basic Definitions
Project Manager, Team, Stakeholders
What is a Project and Project Management
Project Life Cycle

## Slide 8
Project Definition
A Project is “a temporary endeavor undertaken to create a unique product, service, or result.”

## Slide 9
The main Features of a Project
Unique endeavor
Specific goal/objective
Defined beginning and end date
Budget, scope and time constrains
Time
Goal
Cost

## Slide 10
The temporary nature of projects indicates that a project has a definite beginning and end.
The end is reached when the project’s objectives have been achieved or when the project is terminated because its objectives will not or cannot be met, or when the need for the project no longer exists.
Temporary nature of Project

## Slide 11
Every project creates a unique product, service, or result.
The outcome of the project may be tangible or intangible.

## Slide 12: THE THREE COMPONENTS FORM THE TRIANGLE OF PROJECT MANAGEMENT CONSTRAINTS
COST
SCOPE
TIME
What ?
When ?
How much?

## Slide 13: CONSTRAINT COMPONENTS ARE INTERCONNECTED AND INTERACT WITH EACH OTHER
BUDGET
SCOPE
DURATION
BUDGET
SCOPE
DURATION
A
B

## Slide 14
Sextuple Constrains
Resources

## Slide 15
Business
Community
Society
Environment
Country
The project is aimed at solving clearly formulated problems

## Slide 16
WHAT IS PROJECT MANAGEMENT ?

## Slide 17
Project Management Definition
Project Management is “the application of knowledge, skills, tools and techniques to project activities to meet the Project Requirements .”

## Slide 19
Human Life Cycle
Birth
Childhood
Boyhood
Adulthood
Old age
Death

## Slide 20
Project Life Cycle
A project Life Cycle is the series of phases that a project passes through from its initiation to its closure.

## Slide 21
Project Life Cycle
The phases are generally sequential, and their names and numbers are determined by the management and control needs of the organization or organizations involved in the project, the nature of the project itself, and its area of application.

## Slide 25
Typical development phases of an engineering project

## Slide 26
Projects vary in size and complexity. All projects can be mapped to the following generic life cycle structure:
• Starting the project,
• Organizing and preparing,
• Carrying out the project work, and
• Closing the project.

## Slide 27
Typical Cost and Staffing Levels Across a Generic Project Life Cycle Structure

## Slide 28
WHO IS
PROJECT MANAGER ?

## Slide 29
PLANNED
IN FACT

## Slide 30
Project managers accomplish work through the project team and other stakeholders.
Effective project managers require a balance of ethical, interpersonal, and conceptual skills that help them analyze situations and interact appropriately.

## Slide 31
SKILLS
KNOWLEDGE

## Slide 32
Basic Skills of a Project Manager
Communication
Administration
Negotiation
Leadership
Risk management

## Slide 34
Communication Skills
Verbal Communication
Written Communication

## Slide 35
Project Presentation
Verbal Communication Skills
Team Meetings
Conversations with Stakeholders
Phone Conversations

## Slide 36
Development of Meetings’ Minutes,
Written Communication
Email Correspondence,
Data periodic updating to present it to project beneficiaries.

## Slide 37
Time planning
Administrative Skills
Distribution of work
Monitoring of work performance

## Slide 38
Project Manager Role as a Leader

## Slide 39
Who are stakeholders ?

## Slide 40
Stakeholders or interested parties of a project are those persons or organizations that are directly or indirectly related to the project.

## Slide 41
Stakeholders include all members of the project team as well as all interested entities that are internal or external to the organization.
Project Stakeholders

## Slide 42
Stakeholders
Project Manager
Customer
Subcontractor
Project Team
Donor
Internal and External Experts
State Agency
Society

## Slide 43
Project Stakeholders can have a positive or negative impact on the project.
PROJECT

## Slide 44
The project team identifies internal and external, positive and negative, and performing and advising stakeholders in order to determine the project requirements and the expectations of all parties involved.
The project manager should manage the influences of these various stakeholders in relation to the project requirements to ensure a successful outcome.

## Slide 45
Portfolio of COMPANY / organization

## Slide 46
Achieving a company or organization's strategic goal may require the implementation of several projects.
1
2
3
Strategic Goal

## Slide 47
PORTFOLIO OF COMPANY
2
1
3
In this case, the company maps all its projects and includes them in a folder called a portfolio.

## Slide 48
Internal Projects
aimed at improving the company's organizational capabilities or performance
Own Resources
Website update
Office makeover
External Projects
Grants or Sponsor Funds

## Slide 49
As a result of project mapping, it can be revealed that the company or organization has in its portfolio:
a large number of internal but not enough external projects
internal or external projects that do not meet the goals set by the company's strategy
very few projects that are aimed to the company internal development

## Slide 50
The company's management body (administrative body) performs portfolio management.
Portfolio management is an effective tool for strategic management of the company.

## Slide 51
The goal of portfolio management is to ensure the goal defined by the company's strategy with the optimal use of resources.

## Slide 52
One of the important tasks of project portfolio management is the determination of the priority of the included projects.
1
3
2

## Slide 53
If the projects included in the portfolio do not correspond to the company's strategic goal, it can be concluded that the company's resources are used inefficiently.

## Slide 54
HOW THE PROJECT CAN BE PLANNED ?

## Slide 56
SRUCTURE OF PROJECT CHARTER